## Slide 1: 07/05/25 Meeting

## Slide 2: General Updates
Meetings will remain on Saturdays
  There was too much conflict during the week to be able to have a meeting then
Summer timeline has been set
  More detailed than the ones in previous meetings

## Slide 3: Software Updates
Progress This Week:
  Wrapper ↔ Physical Model Integration is complete. The API layer now runs with the real car..
  CPM Integration is still ongoing. Core data pipeline is partially hooked; next step is finalizing device-to-cloud feedback routing.
Team Coordination:
  I’ll schedule a meeting with Dillon next weekend to finalize CPM integration steps.
  Taaha has taken over all diagram and architecture visualization responsibilities.
  Ansh and Diya are starting to explore relevant research papers this week and will begin co-developing an alternate wrapper API to benchmark against the current implementation.
Next Week’s Goals:
  Finalize and test the CPM-to-Wrapper data channel, including bi-directional messaging and error handling.
  Review Ansh and Diya’s initial wrapper scaffolding and align development plans.
  Publish updated system architecture diagram to project repo (assigned to Taaha).
  Begin end-to-end integration testing with full hardware-in-the-loop (HIL) environment if CPM is functional.

## Slide 4: Hardware Updates
Camera is fully functional
We have approval from Safety to do whatever we like when it comes to mounting the camera
We have ordered a longer power cable, and it should come sometime this week
  As soon as it arrives, we need to contact UTD to get a ladder and get it setup
Track material needs to be ordered to remain on timeline
Need to get the QR code system setup